1. Auth hardening (can do now — no external deps)

requireAuth not applied to any routes. The middleware functions exist in routes/auth.js but no route file uses them. Every API endpoint is completely open — anyone can hit /api/hms/people, /api/hms/time-entries, etc. without a token.

What needs to happen:

- Apply requireAuth to all /api/hms/* routes except /auth/login and /health

- Apply requireAdmin to admin-only routes: settings, people CRUD, projects CRUD, clients CRUD, tasks CRUD, projections CRUD, action items, sync triggers, export templates, project resources, Notion sync log

- Time entries POST/PUT/DELETE must enforce that non-admins can only modify entries where person_id matches req.user.person_id

- Time entries GET must enforce that non-admins can only query their own person_id

- Same self-scoping for projections and project resources GET endpoints

2. Supabase migration (blocked — need account)

Replace SQLite with Supabase PostgreSQL:

- Schema migration script: convert all CREATE TABLE statements to PostgreSQL syntax (TEXT PRIMARY KEY → UUID, INTEGER booleans → BOOLEAN, etc.)

- Rewrite every db.prepare().run() / .get() / .all() call across all route files and sync files to use Supabase client (supabase.from().select(), .insert(), .update(), .delete())

- Remove the BEGIN/COMMIT/ROLLBACK transaction polyfill in connection.js

- Set up Row-Level Security policies for non-admin user data isolation

- Export existing SQLite data and import into Supabase

- Replace .env vars with Supabase URL + anon key + service role key

- Remove data/capacity-planning.db and all node:sqlite references

3. Entra SSO (blocked — need Entra app registration)

Replace email-only login with Microsoft Entra ID:

- Add MSAL library (backend + frontend)

- Replace login page with "Sign in with Microsoft" button

- OIDC/OAuth2 flow: Entra token → verify → match email to People record → issue HMS JWT

- Auto-provision: optionally create a People record if Entra user's email doesn't match

- Handle token refresh and session expiry

4. Vercel deployment (blocked — need account)

Restructure for hosting:

- Frontend: Vite build deploys as static site (straightforward)

- Backend: either convert Express routes to Vercel Serverless Functions, or host Express separately on a VPS/Railway/Fly.io

- Clockify and Notion sync schedulers use setTimeout loops — these don't work in serverless. Need Vercel Cron Jobs, Supabase Edge Functions with pg_cron, or external scheduler

- CORS configuration between frontend domain and API

- Domain/DNS/SSL setup

5. Clockify sunset (product decision)

The transition from Clockify to Meadow as the primary time entry system:

- Currently both coexist (source: 'clockify' and source: 'manual')

- Need an admin UI toggle to fully disable Clockify sync (currently only a Settings dropdown set to "Off" or server restart)

- Once all users are on Meadow, disable the sync scheduler

- Legacy fields (clockify_user_id, clockify_project_id, clockify_task_id, clockify_entry_id) become nullable/dormant

- Consider a "Clockify is disabled" banner in Settings

6. Time entry — editing edge case

When a user changes the project or task on a row that has saved entries and the new project+task combination already exists as another row, you'd get a collision — two rows pointing at the same project+task after save. The save would succeed (entries update individually) but the reload would merge them into one row. This is a minor edge case but could be confusing. A cleaner UX would detect the conflict and either block the change or merge the rows proactively.

Priority order

- Auth hardening — can do right now, critical for any real usage

- Supabase migration — need account set up

- Entra SSO — need Entra app registration

- Vercel deployment — need account set up

- Clockify sunset — product timing decision

- Time entry edge case — polish

Want to knock out auth hardening now?

Other

  SPEC.md at C:\HMS\SPEC.md has the full original specification

  Auth middleware is already written and exported from routes/auth.js — they just need to apply it to routes

  Clockify is read-only — the app must never POST to or DELETE from Clockify

  node:sqlite quirks — positional ? params only, db.exec() one statement at a time, no native db.transaction()

  All ES module imports need .js extensions in route files